# Master Portal Production Readiness Workplan

## Executive summary

- Scope: Build a tenant-scoped, RBAC, audit-first portal supporting content management, billing, integrations, notifications, analytics. We identify missing features, non-functional requirements, and ops artifacts needed to reach production quality.

- Approach: Provide a comprehensive checklist and roadmap covering functional gaps, SLAs/SLOs, security/compliance, data model, APIs, agents/queues, deployment, CI/CD, SRE processes, observability, cost, and acceptance criteria. Each item includes rationale, decisions, owners, effort, dependencies, and verification.

- Outcome: A phased roadmap (MVP → Hardened → Scale) with milestones and gating criteria. Tables compare key technology choices (auth, queue backend, hosting). Templates for OpenAPI, security, runbooks, SLOs, and acceptance tests are supplied. Primary documentation (Postgres, Redis, BullMQ, Celery, Prometheus, OWASP) is cited.

## Functional requirements checklist

- Gaps in functionality:

- Support Ticket Workflow: Define entities and API for support tickets beyond the mention in prototype. Rationale: required for “Support” page. Decide: fields, statuses, roles (S). Owner: Product. Verify: walkthrough.

- Role-based content filtering: Ensure roles correctly limit content visibility. Rationale: RBAC core. Decision: implement RLS by tenant/role. Owner: Security Lead. Verify: test users with different roles.

- Audit Log export: Design export format (CSV/JSON) for admin “Export logs.” Rationale: needed for compliance. Decision: CSV vs API. Owner: DevOps. Verify: export function works.

- Data integrity rules:

- Uniqueness constraints: Enforce unique slugs, codes (e.g. content code). Owner: Data Engineer. Effort: S. Verify: DB schema uniqueness.

- Referential integrity: Add FOREIGN KEYs (e.g. resource_versions.resource_id). Owner: DB Admin. Effort: M. Verify: schema.

- Multi-tenant filters: Confirm all queries filter by tenant_id. Owner: Dev Team. Effort: M. Verify: code review for missing filters.

## Non-functional requirements

- SLA/SLO targets:

- Define uptime and response time objectives (e.g., 99.9% availability, 500ms median latency). Rationale: user expectations. Decisions: set per service (auth, APIs) (M). Owner: PM/Ops. Dependencies: monitoring in place. Verify: real-time SLI tracking【prometheus.io†L8-L10】.

- Error budget (e.g., 0.1% downtime). Rationale: limits release pressure. Decide alerting thresholds. Effort: S. Verify: configure Prometheus alerts.

- Scalability:

- Stateless services: Ensure API and agents are stateless for horizontal scaling (work queues distributed). Owner: DevOps. Effort: M. Verify: deploy multi-replica tests.

- Data partitioning: Partition large tables (e.g. analytics_events) by time/tenant for scale【postgresql.org†L5-L7】. Effort: M. Owner: DB Admin. Verify: data grows, queries performant.

- Caching: Plan caches for content or metadata if needed. Owner: Performance Engineer. Effort: M. Verify: load test.

- Availability:

- Multi-zone deployment (cloud): Use managed clusters in ≥2 AZs. Rationale: survive zone failures. Owner: Infra. Effort: M. Verify: chaos test one zone.

- Performance:

- Load-test critical paths (e.g. login, content publish, analytics query) to identify bottlenecks. Owner: QA. Effort: L. Verification: tools (JMeter/Gatling).

- Data retention & RTO/RPO:

- Audit & analytics retention: Policy for how long to keep logs and events. Partition tables by time for easy drop【postgresql.org†L5-L7】. Owner: Compliance. Effort: S. Verify: partitions dropped correctly.

- Backup RPO/RTO: Set goals (e.g., RPO=1h, RTO<2h). Rationale: business requirement. Decisions: continuous WAL shipping vs nightly dump. Owner: DB Admin. Effort: M. Verify: restore tests.

- Resource limits:

- Define CPU/memory for services (MVP vs scaled). Owner: Infra. Effort: S. Verify: monitoring usage.

## Security & compliance

- Auth provider decision:

- Options: Local auth (own user DB) vs OIDC/IdP (e.g. Azure AD, Okta). Rationale: using corporate SSO eases user mgmt. See OWASP: use standards (OpenID Connect) for production【cheatsheetseries.owasp.org†L5-L8】. Owner: Security. Effort: S. Dependencies: IdP integration. Verify: SSO login flow.

- MFA: Enforce for high privileges. Decisions: TOTP vs push. Owner: Security. Effort: S. Verify: MFA required for admins works.

- Secrets management: Use vault/KMS for API keys, DB creds【cheatsheetseries.owasp.org†L5-L8】. Owner: DevOps. Effort: M. Verify: no secrets in code.

- Encryption: TLS for all traffic (internal+external)【cheatsheetseries.owasp.org†L8-L11】. Encrypt sensitive data at rest (payment info). Owner: Security. Effort: M. Verify: TLS certs in place.

- Logging & monitoring: Centralized logs with structured format. Follow OWASP logging guidance【cheatsheetseries.owasp.org†L8-L11】. Owner: SRE. Effort: S. Verify: log pipeline.

- Data classification & privacy: Tag PII (emails) and ensure GDPR compliance. Owner: Legal/Compliance. Effort: L. Verify: data deletion on request.

## Data model finalization

- Schema review: Fill missing fields (e.g. user.tenant_id) and refine types. Rationale: correctness. Owner: Data Lead. Effort: M. Verify: ER diagram consistency.

- Referential integrity: Add FK constraints where missing. Owner: DBA. Effort: M. Verify: DB check constraints.

- Row Level Security (RLS): For multi-tenant isolation, enable RLS and policies (e.g. WHERE tenant_id = current_setting('app.tenant'))【postgresql.org†L5-L7】. Owner: DBA. Effort: M. Verify: test cross-tenant queries fail.

- Partitioning strategy:

- For large tables (audit_logs, analytics_events), partition by date (e.g. monthly). Owner: DBA. Effort: M. Verify: drop old partitions for retention.

- Use PostgreSQL partitioning docs and best practices【postgresql.org†L5-L7】.

- Gaps: If any domain (e.g. coupons) missing, add. Owner: Product. Effort: depends. Verify: implementation.

## API and contract completion

- OpenAPI/Swagger: Write complete OpenAPI spec. Checklist: cover all endpoints, models, HTTP methods【openapi】. Owner: Dev Team. Effort: M. Dependencies: finalized data model. Verify: spec passes validation, generates docs.

- JSON Schemas: Define request/response schemas. Enforce via validation middleware. Owner: Dev. Effort: M. Verify: invalid payloads return 400.

- Idempotency: Design idempotency keys for POST operations (e.g. create resource) to achieve PUT-like safety. Owner: API Team. Effort: S. Verify: duplicate request suppressed.

- Error codes: Standardize error responses (use RFC 7807 problem details). Owner: Dev. Effort: S. Verify: API returns meaningful errors.

- Rate limiting: Decide per-API (e.g. 100/min/user). Owner: API Team. Effort: S. Verify: rate-limit headers present, throttle kicks in.

- API versioning: Plan version scheme (e.g. v1). Owner: Dev. Effort: S. Verify: version in routes.

## Agents & queue operationalization

- Backoff policies: For each queue, set realistic backoff and max retries (e.g. linear vs exponential). Owner: Dev/Ops. Effort: S. Verify: observe retry schedule.

- Dead-letter queues: Configure DLQs for all workers. Document manual reprocess steps. Owner: Dev/Ops. Effort: S. Verify: messages land in DLQ on failure.

- Idempotency enforcement: Ensure agents use DB transactions and unique keys to avoid duplicate processing. Owner: Dev. Effort: M. Verify: job replays do not duplicate.

- Monitoring/alerts: Add instrumentation (Prometheus). Example alerts: agent crash, high backlog【prometheus.io†L8-L10】. Owner: SRE. Effort: S. Verify: alerts firing on test conditions.

## Deployment & infrastructure

- Hosting options: Table compares managed cloud vs self-hosted vs hybrid (see below). Decide (likely managed Kubernetes for ease). Owner: Infra. Effort: L. Verify: cluster provisioned.

- Infra-as-Code: Use Terraform or ARM for VPC, clusters, DB. Owner: Infra. Effort: M. Verify: environment reproducible.

- Network topology: Design public/private subnets, security groups. Owner: Infra. Effort: M. Verify: no open ports.

- Backups: Configure automatic DB backups (daily snapshots + WAL) and test restores【postgresql.org†L5-L7】. Owner: DBA. Effort: S. Verify: restore drill.

- Disaster Recovery: Document RTO/RPO procedures (failover regions). Owner: SRE. Effort: L. Verify: simulate regional outage.

- Scaling: Plan resource autoscaling (HPA) for Web/API pods and workers. Owner: Infra. Effort: M. Verify: scaled under load.

## CI/CD and testing

- Migrations: Automate schema migrations (e.g. Sequelize/Django migrations) in CI. Owner: Dev. Effort: S. Verify: CI pipeline applies migrations cleanly.

- Blue/Green deploys: Use deployment strategies to avoid downtime. Owner: DevOps. Effort: M. Verify: rollback in tests.

- Testing:

- Unit/Integration: Expand test coverage for all modules. Owner: Dev. Effort: L.

- End-to-end: API tests for all flows. Owner: QA. Effort: L.

- Chaos testing: Use tools (e.g., Chaos Monkey) on staging to validate resilience. Owner: QA. Effort: M. Verify: system recovers.

- Environment promotion: Define gating criteria (pass all tests, SLOs met) before moving to production. Owner: QA. Effort: S. Verify: checklist sign-off.

## Runbooks & SRE playbooks

- Incident response: Draft runbooks for common failures (DB down, integration error flood, security breach). Template below. Owner: SRE. Effort: M. Verify: tabletop drill.

- On-call/Escalation: Define on-call rotation and escalation (use PagerDuty/Slack). Owner: Ops Manager. Effort: S. Verify: alert routing works.

- Rollback procedures: Document how to revert releases (e.g. flag off a feature, redeploy old image). Owner: DevOps. Effort: S. Verify: practice rollback in staging.

## Observability & dashboards

- Metrics: Besides job/queue metrics, instrument business metrics (e.g. subscription count)【prometheus.io†L8-L10】. Owner: Dev/SRE. Effort: M. Verify: metrics appear.

- Logging: Centralize logs (ELK/Stackdriver). Define retention (e.g., 90 days) per compliance. Owner: SRE. Effort: S. Verify: logs searchable.

- Tracing: Use distributed tracing (e.g. OpenTelemetry) on cross-service flows. Owner: SRE. Effort: M. Verify: end-to-end trace exists.

- Dashboards: Build Grafana dashboards for SRE and business KPIs (user logins, revenue). Owner: SRE/Product. Effort: M. Verify: dashboards review.

## Cost and ops estimates

- Resource cost: Estimate compute (API pods, DB), storage (backups), network. Owner: Finance/Infra. Effort: M. Verify: compare cloud quotes.

- Operational effort: Roles needed (developers, DBAs, SRE, security). Estimate staffing. Owner: PM. Effort: M.

- Licensing: If any (e.g., commercial CRM connectors). Owner: PM. Effort: S. Verify: budget approval.

## Acceptance criteria

- Each feature meets defined requirements (checklist below).

- SLA/SLOs are validated under load tests.

- All security controls (OWASP standards) pass audit.

- Data integrity verified (RLS, schema).

- CI/CD pipelines green on all environments.

- Observability shows healthy state and alert coverage.

## Prioritized roadmap (phases)

gantt
    title Master Portal Roadmap
    dateFormat  YYYY-MM-DD
    section MVP
    Core Features & APIs         :done,   des1, 2026-03-01, 30d
    Basic Infra + IAM           :done,   des2, 2026-03-15, 15d
    Initial Agents (Auth,Content,Payment) :active, des3, 2026-03-30, 30d
    Unit/Integration Tests      :des4,    after des3, 15d
    section Hardened
    Security Hardening (MFA,Encryption) :des5, 2026-04-30, 15d
    RLS & Partitioning Setup    :des6, after des5, 15d
    Monitoring & Alerts         :des7, after des6, 20d
    DR/Backup Implementation    :des8, after des7, 15d
    Compliance Review           :des9, after des8, 10d
    section Scale
    Autoscaling & Optimization  :des10, 2026-06-15, 30d
    Chaos/Resilience Testing    :des11, after des10, 15d
    Global Deployment Prep      :des12, after des11, 20d
    Final UAT & Launch          :des13, after des12, 10d

## Technology choice comparisons

| Auth Provider | Pros | Cons | Cost/Maintenance |
| --- | --- | --- | --- |
| Local (DB) | Full control; simpler for MVP | Hard to integrate SSO; manage MFA yourself | Dev time to secure; no license fees |
| OIDC/IdP (e.g. Okta) | Standards-based, centralized user mgmt【cheatsheetseries.owasp.org†L5-L8】 | Requires integration effort | Subscription fees; easier SAML/MFA |
| Hybrid (both) | Flexibility (local for some, SSO for others) | Increased complexity | Higher dev+ops cost for dual system |

| Queue Backend | Pros | Cons | Cost/Maintenance |
| --- | --- | --- | --- |
| BullMQ + Redis | Feature-rich (priorities, rate limit, retry)【docs.bullmq.io†L12-L14】 | Requires Redis maintenance; learning curve | Redis infra cost; BullMQ is OSS |
| Celery + Redis | Battle-tested Python ecosystem; scheduler, retries | Python-specific; broker tuned for Celery | Redis infra; Celery worker ops |
| Postgres job table | Simplifies infra (no Redis) | Less flexible (no async natively); table bloat | DB scaling needed; no extra licenses |

| Hosting | Pros | Cons | Cost/Maintenance |
| --- | --- | --- | --- |
| Managed Cloud (AWS, Azure) | High availability, autoscaling, managed services | Vendor lock-in; recurring costs | Higher ops cost but lower infra ops |
| Self-hosted (On-prem) | Full control; potential cost savings at scale | High ops overhead (hardware, networking) | Capital expense + staff |
| Hybrid (cloud + on-prem) | Best of both: sensitive data on-prem, agility in cloud | Complex networking, ops | Most complex ops, medium cost |

## Templates

### OpenAPI Checklist

- [ ] All endpoints defined in OpenAPI 3.0 format.

- [ ] Request/response schemas for all models.

- [ ] HTTP methods and status codes documented.

- [ ] Idempotency requirements noted (e.g. Idempotency-Key header).

- [ ] Rate limits and authentication flows specified.

### Security Checklist (OWASP-based)

- [ ] HTTPS enforced; HSTS enabled.

- [ ] Input validation on all APIs; no SQL/Injection risk.

- [ ] Authentication flows: protected by secure cookies/JWT.

- [ ] Role checks on each endpoint (RBAC).

- [ ] Sensitive data encrypted at rest and in transit.

- [ ] Secrets stored in vault/KMS.

- [ ] Logging: No credentials or PII in logs.

### Incident Runbook Template

- Trigger: Conditions to start (e.g., QueueBacklogHigh alert).

- Impact: Affected functionality (e.g. publishing delayed).

- Steps: 1) Identify root cause; 2) Restart affected agents; 3) Investigate logs; 4) Rollback deployment if needed.

- Escalation: Contact on-call Dev/Ops, then Product Lead, if unresolved in 30m.

- Rollback plan: Revert to previous container image; re-run failed tasks.

- Postmortem: After resolution, document timeline and fixes.

### SLO/SLA Template

| Metric | SLO Target | Alert Threshold | Owner |
| --- | --- | --- | --- |
| API Uptime (login, data) | 99.9% | 99.5% | SRE Team |
| Avg 95th-latency | < 500ms | 700ms | Dev Team |
| Error rate (500s) | < 0.1% | 0.2% | SRE Team |
| Analytics freshness | < 5m delay | 10m | Analytics Team |
| Define penalties/contacts for SLA breaches. (Source: standard SRE practice【prometheus.io†L8-L10】) |  |  |  |

### Acceptance Test Checklist

- [ ] Functional tests pass for each user story.

- [ ] Performance tests meet targets (simulate peak load).

- [ ] Security audit (penetration test) completed.

- [ ] Failover test (bring down primary node) succeeds.

- [ ] Recovery test (restore from backup) succeeds.

- [ ] Compliance requirements (logging, data handling) verified.

Sources: Official documentation and best practices were used: PostgreSQL (partitioning/RLS)【postgresql.org†L5-L7】, Redis (ACL/persistence)【redis.io†ACL】【redis.io†persistence】, BullMQ/Celery (queue features)【docs.bullmq.io†L12-L14】【docs.celeryq.dev†L0-L2】, Prometheus (SLO/alerting)【prometheus.io†L8-L10】, and OWASP cheat sheets for security【cheatsheetseries.owasp.org†L5-L8】【cheatsheetseries.owasp.org†L8-L11】. These informed the above recommendations and checklist items.